## Slide 1
Q
Qontrol
Weekly CEO Report
Executive quality snapshot for Apr 13 - Apr 19
Generated Apr 19, 2026, 8:55 AM
Prepared for the weekly executive quality review. This deck combines the live open-ticket portfolio with seeded context where historical closure data is still sparse.
Open tickets
160
High severity
55
Overdue follow-up
133
Executive focus
MO is carrying the heaviest backlog.
MO currently owns 97 open tickets, including 20 high-severity items and 74 overdue follow-ups. That queue scores 123 points above the peer median on the executive backlog index.
Needs executive attention

## Slide 2
High-severity workflow
Specific tickets and weekly status movement
Current live backlog for the top high-severity tickets. Comparing Apr 12 to Apr 19.
Ticket
Issue
Team
Status Apr 12
Status Apr 19
Owner
DEF-00019
SOLDER_COLD on PRD-00021
SC
Unassigned
Unassigned
Unassigned
DEF-00007
SOLDER_COLD on PRD-00018
SC
Unassigned
Unassigned
Unassigned
DEF-00012
SOLDER_COLD on PRD-00002
SC
Unassigned
Unassigned
Unassigned
DEF-00004
SOLDER_COLD on PRD-00027
SC
Unassigned
Unassigned
Unassigned
DEF-00023
SOLDER_COLD on PRD-00016
SC
Unassigned
Unassigned
Unassigned
DEF-00013
SOLDER_COLD on PRD-00017
SC
Unassigned
Unassigned
Unassigned
Red dots mark cases where the current follow-up window has elapsed and leadership intervention may be needed.

## Slide 3
Portfolio view
Open-ticket load by team and priority
Live backlog grouped by routing team. Priority mix highlights where executive attention may be required.
0
24
49
73
97
RD
5 open
MO
97 open
SC
58 open
Low
Medium
High
MO is carrying the heaviest backlog.
MO currently owns 97 open tickets, including 20 high-severity items and 74 overdue follow-ups. That queue scores 123 points above the peer median on the executive backlog index.
RD
5 open | 0 high | 2 overdue
MO
97 open | 20 high | 74 overdue
SC
58 open | 35 high | 57 overdue

## Slide 4
Big-picture updates
Trend signals for the executive narrative
A management narrative built from live portfolio signals with light historical backfill where closure data remains sparse.
0
6
12
17
23
Jan 26
Feb 9
Feb 23
Mar 9
Mar 23
Mar 30
The trend highlights the December defect spike and the softer run rate visible after the supplier transition.
December spike has eased
-61%
Peak to current
Weekly incidents peaked around Dec 1 and have since settled into a lower run rate. This gives leadership a cleaner baseline heading into the next supplier and production review. Rework activity in the briefing context is now concentrated in 2026-03-16, 2026-03-23, 2026-03-30, 2026-04-13, which supports a narrower improvement push.
Supplier-change signal is improving
-25%
Supplier-linked watchlist
Using the current portfolio plus seeded history, supplier-linked issues are trending down versus the January baseline after the component-source change implemented roughly three months ago.
Backlog concentration needs attention
55
High severity open
MO currently owns 97 open tickets, including 20 high-severity items and 74 overdue follow-ups. That queue scores 123 points above the peer median on the executive backlog index.